CORRIGENDUM No: 1

to the tender dossier

Publication Ref: CB006.1.11.079/PP2-01

- Subject: Corrigendum of the works tender dossier “Remodeling kindergarten buildings to become “green” and renovation of “green” playgrounds in the kindergartens in Kyustendil”

- Location: Municipality of Kyustendil, Bulgaria

Based on the published answer of the Managing Authority of INTERREG - IPA Cross-border Cooperation Programme Bulgaria - the former Yugoslav Republic of Macedonia in Part IV of section Question & Answers under the 1st Call for proposals reference No 2014TC16I5CB006-2015-1 from 11.01.2017 (http://www.ipa-cbc-007.eu/) the following aspects are modified with respect to the works tender dossier “Remodeling kindergarten buildings to become “green” and renovation of “green” playgrounds in the kindergartens in Kyustendil” (published on 22 December, 2016):

The Special Conditions is corrected or modified as follow:

Article 49	Measurement

Instead of:

|  | Percentage | Nature | Timing |
| --- | --- | --- | --- |
| 1. | 20% | Lump-sum advance of Article 46.1(a) | After conclusion of the contract |
| 2. | 20% | Interim payment of Article 50 | After completion of 40% of the firm quantities for which the Contractor submitted its all-in price. |
| 4. | 20% | Interim payment of Article 50 | After completion of 60 % of the firm quantities for which the Contractor submitted its all-in price. |
| 5 | 30% | Interim payment of Article 50 | After issuing of the Certificate of provisional acceptance |
| <last> | 10% | Retention money of Article 47 | Within 45 days of the issuing of the signed Final statement of account |

Read:

|  | Percentage | Nature | Timing |
| --- | --- | --- | --- |
| 1. | 20% | Lump-sum advance of Article 46.1(a) | After conclusion of the contract |
| 2. | 20% | Interim payment of Article 50 | After completion of 40% of the firm quantities for which the Contractor submitted its all-in price. |
| 4. | 20% | Interim payment of Article 50 | After completion of 60 % of the firm quantities for which the Contractor submitted its all-in price. |
| 5 | 30% | Interim payment of Article 50 | After issuing of the Certificate of provisional acceptance (according to applicable national legislation for construction works). |
| <last> | 10% | Retention money of Article 47 | Within 45 days of the issuing of the signed Final statement of account (according to applicable national legislation for construction works). |

Article 61	Defects liability

Instead of:

61.1	The defects liability period is defined as the period commencing on the date of provisional acceptance, during which the Contractor is required to make good any effect in, or damage to, any part of the work which may appear or occur during this period as notify by the Supervisor or the Contracting Authority. The rights and obligations of the parties with regard to this defects liability period are laid down in Article 61 of the General Conditions.

Read:

61.1	The defects liability period is defined as the period commencing on the date of provisional acceptance (according to applicable national legislation for construction works), during which the Contractor is required to make good any effect in, or damage to, any part of the work which may appear or occur during this period as notify by the Supervisor or the Contracting Authority. The rights and obligations of the parties with regard to this defects liability period are laid down in Article 61 of the General Conditions.

The Contract Form is corrected or modified as follow:

Point 5

Instead of:

|  |  |  | Contract-article: |
| --- | --- | --- | --- |
| 1 | Price | Lump sum contract | 49 |
|  |  | Prices can not be revised | 48 |
| 2 | Duration | 9 months implementation of works | 34 |
|  |  | Provisional acceptance, after completion of works | 60 |
|  |  | Defects liability period of 365 days, after provisional acceptance | 61 |
|  |  | Final acceptance, after expiry of defects liability period | 62 |
| 3 | Delay | 0.1% of the contract price for every day of delay | 36 |
| 4 | Supervisor | In accordance with Bulgarian Law of Special Planning the Contracting Authority will provide Investor control. | 5 |
| 5 | Sub-contracting | Allowed up to 50% of the contract price, with the main Contractor maintaining full responsibility | 7 |
| 6 | Bank guarantees | The amount of the performance guarantee shall be 5% of the amount of the contract price including any amounts stipulated in addenda to the contract. Pre-financing guarantee is required. | 15, 46, 47 |
| 7 | Insurances | For damage to 3rd parties, unlimited for bodily injury | 16 |
|  |  | Contractor all risk insurance | 16 |
|  |  | Insurance against accidents at work | 16 |
|  |  | Insurance for soundness of works | 16 |
| 8 | Payments | lump sum advance for 20% of the original contract price, after conclusion of the contract | 46 |
|  |  | Interim payment for 20 % of the contract price, after completion of 40% of the firm quantities for which the Contractor submitted its all-in price. | 49, 50 |
|  |  | Interim payment for 20 % of the contract price, after completion of 60 % of the firm quantities for which the Contractor submitted its all-in price. | 49, 50 |
|  |  | Interim payment for 30 % after issuing of the Certificate of provisional acceptance | 49, 50 |
|  |  | Retention money for 10% of the contract price, after signed Final statement of account | 47, 49 |

Read:

|  |  |  | Contract-article: |
| --- | --- | --- | --- |
| 1 | Price | Lump sum contract | 49 |
|  |  | Prices can not be revised | 48 |
| 2 | Duration | 9 months implementation of works | 34 |
|  |  | Provisional acceptance, after completion of works | 60 |
|  |  | Defects liability period according to applicable national legislation for construction works, after provisional acceptance | 61 |
|  |  | Final acceptance according to applicable national legislation for construction works | 62 |
| 3 | Delay | 0.1% of the contract price for every day of delay | 36 |
| 4 | Supervisor | In accordance with Bulgarian Law of Special Planning the Contracting Authority will provide Investor control. | 5 |
| 5 | Sub-contracting | Allowed up to 50% of the contract price, with the main Contractor maintaining full responsibility | 7 |
| 6 | Bank guarantees | The amount of the performance guarantee shall be 5% of the amount of the contract price including any amounts stipulated in addenda to the contract. Pre-financing guarantee is required. | 15, 46, 47 |
| 7 | Insurances | For damage to 3rd parties, unlimited for bodily injury | 16 |
|  |  | Contractor all risk insurance | 16 |
|  |  | Insurance against accidents at work | 16 |
|  |  | Insurance for soundness of works | 16 |
| 8 | Payments | lump sum advance for 20% of the original contract price, after conclusion of the contract | 46 |
|  |  | Interim payment for 20 % of the contract price, after completion of 40% of the firm quantities for which the Contractor submitted its all-in price. | 49, 50 |
|  |  | Interim payment for 20 % of the contract price, after completion of 60 % of the firm quantities for which the Contractor submitted its all-in price. | 49, 50 |
|  |  | Interim payment for 30 % after issuing of the Certificate of provisional acceptance (according to applicable national legislation for construction works). | 49, 50 |
|  |  | Retention money for 10% of the contract price, after signed Final statement of account (according to applicable national legislation for construction works). | 47, 49 |

All other terms and conditions of the works tender dossier “Remodeling kindergarten buildings to become “green” and renovation of “green” playgrounds in the kindergartens in Kyustendil” remain unchanged. The above alterations and /or corrections to the tender dossier are integral part of the tender dossier.