VOLUME 2

SECTION 3

SPECIAL CONDITIONS

- CONTENTS

- These conditions amplify and supplement the General Conditions governing the Contract. Unless the Special Conditions provide otherwise, the General Conditions remain fully applicable. The numbering of the Articles of the Special Conditions is not consecutive but follows the numbering of the General Conditions. Other Special Conditions should be indicated afterwards.

Article 2	Language of the Contract

2.1	The language used shall be English.

Article 4	Communication

4.1 For the Contracting Authority:

## Mr.Kiril Janishliev

## Municipality of Gevgelija

## “Dimitar Vlahov” No. 4

1480 Gevgelija

## Phone No: +389 34 211 211

## Fax No: +389 34 211 211

E-mail: kabinet@gevgelija.gov.mk

4.2	Contractor:

_____________________________________

Address:		_____________________

Contact person: 	_____________________

Phone No. :		_____________________

Fax No. :  		_____________________

E-mail:    		_____________________

The unofficial communication between the parties shall be exchanged by phone, e-mail or fax.

The official communication between the parties will be in written and by fax.

Requests for Interim Payments, with descriptions of executed volumes of works and respective prices, shall be made by the Contractor to the Contracting Authority in Macedonian.

The correspondence between the Contractor and the Supervisor shall be done according to the Law for Civil Construction, and all relevant Regulations. Copies of the administrative orders and all other documentation exchanged between both parties shall be presented to the Contracting Authority as well.

Article 5	Supervisor and Supervisor’s representative

5.2	The power of the Supervisor and its representative is in compliance with legislation in Macedonia. The Supervisor shall be appointed under Service tender procedure applicable for the Interreg-IPA CBC Programme Bulgaria – the former Yugoslav Republic of Macedonia CCI No. 2014TC16I5CB006 (Single tender procedure).

The purpose of the service contract is the provision of Independent Construction Supervisor for the implementation of the construction works required by the project in compliance with Macedonian Law for Construction, including provisions of the Law of Spatial Planning and all other relevant Regulations.

5.3	Any approval, inspection, certificate, examination, instruction, proposal, request, test or other similar action of the Supervisor shall not relieve the Contractor of any of his duties and responsibilities under this Contract, including responsibilities for any of his mistakes, faults or discrepancies.

The Contractor must ensure that the Supervisor has free access to the construction (s) and all the documentation relevant to the implementation of the current contract and the works herein. The Supervisor shall have access to all materials or items to be installed on the sites before they are actually fixed in place.

5.4	Instructions and/or orders issued by the Supervisor shall be by way of administrative orders. All administrative order by the Supervisor shall be issued in three copies, one for the Supervisor, one for the Contracting Authority and one for the Contractor

Article 8	Documents to be provided

8.1	Within 10 days of the signing of the contract, the Contracting Authority in Supervisor’s presents shall provide the Contractor, free of charge, with a copy of the drawings prepared for the implementation of the contract and a copy of the specifications and other contract documents. Upon the issue of the final acceptance, the Contractor shall return to the Contracting Authority all drawings, specifications and other contract documents.

8.2 	If a Party becomes aware of any mistake or fault of technical nature in a document that has been prepared to be used for the execution of the works on site, the Party must send notice to the other Party, notifying of such a mistake or fault.

Article 9	Access to the site

9.1	The Contracting Authority shall within 10 days after commence of the Works contract give access of the Contractor to the Site in compliance with the Macedonian Law for Construction and Law of Spatial planning.

9.2	The Contracting Authority may at any time access to the site where the works are executed.

Article 12	General Obligations

12.9		The Contractor must comply with its minimum obligation toward visibility. These activities must comply with the rules lay down in the Communication and Visibility Manual for EU External Actions published by the European Commission, the Project Implementation Manual (PIM) Version 1 / October 2016 of the Programme and updated version of the Project Implementation Manual dated 20 / March 2017 and the Communication and Visibility Plan of the project. http://www.ipa-cbc-007.eu/implementation-stage-news/updated-project-implementation-manual-first-call-proposals-no

Article 15	Performance guarantee

15.1	The amount of the performance guarantee will be 5 % of the amount of the Contract and any addenda thereto.

Article 16	Liabilities and Insurance

16.1 a)	By way of derogation from Article 16.1, a) paragraph 2, of the general conditions, compensation for damage to the works resulting from the Contractor's liability in respect of the Contracting Authority is capped at an amount equal to the contract value.

16.1 b)	By way of derogation from Article 16.1, a) paragraph 2, of the general conditions, compensation for damage to the works resulting from the Contractor's liability in respect of the Contracting Authority is capped at an amount equal to the contract value.

Article 17	Programme of implementation of tasks

No derogation from General conditions

Article 19	Contractor’s drawings and execution studies

Not Applicable.

Article 20	Sufficiency of tender prices

No derogation from General conditions

Article 21	Exceptional risks

No derogation from General conditions

Article 24	Interference with traffic

No derogation from General conditions

Article 27	Demolished materials

No derogation from General conditions

Article 29	Temporary works

No derogation from General conditions

Article 30	Soil studies

No derogation from General conditions

Article 32	Patents and licenses

No derogation from General conditions

Article 34	Period of implementation of tasks

34.1	The time for completion of works shall be 12 months (twelve months) from the begining  of third quarter but not later than 06.03.2018, until the end of sixth quarter (06.12.2018)

Article 36	Delays in the implementation of tasks

36.1	The rate of liquidated damages for delays in the completion of works shall be 0.1% of the contract price for every day or part thereof which elapses between the end of the period of implementation of tasks and the actual date of completion, up to a maximum amount of 10 % of the contract price or, if the contract is subdivided into phases, 10 % of the price of the phase concerned.

Article 39	Work register

39.1    The work register is required and will be accomplished according to Art. 39 in General Conditions

39.2	The statements shall form an integral part of the work register but may, where appropriate, be recorded in separate documents. The statements for work registration will be complied by the Contractor and will be approved by the Supervisor at the same time

Article 40	Origin and quality of works and materials

## 40.1 All goods purchased under the Contract must originate in any eligible source country as defined in Regulation (EU) No 231/2014 of the European Parliament and of the Council of 11 March 2014 establishing an Instrument for Pre-Accession Assistance (IPA II). For these purposes, ‘origin’ means the place where the goods are mined, grown, produced or manufactured and/or from which services are provided. The origin of the goods must be determined according to the EU Customs Code or the applicable international agreement.

When importing goods, any change in the specified origin must be pointed out to the project Supervisor and approved by him

40.2	The works and the objects, appliances, equipment or materials used in their construction must comply with:

(*)	the following specifications - Technical specifications, volume 3, part of the Contract.

(*)	the requirements of Macedonian standards and codes.

Article 41	Inspection and testing

No derogation from General conditions

Article 43	Ownership of plant and materials

43.2	No derogation from General conditions

Article 44:	General principles for payments

44.1	Payments shall be made in national currency – Macedonian Denar (MKD).

Article 46	Pre-financing

46.1	The only prefinancing granted to the Contractor, is the advance sum referred to in Article 46.1(a).

46.2    The pre-financing up to 20 % (General conditions 46.1.b.) of contract price shall be granted to the Contractor, at his request, for operations connected with the implementation of the tasks.

In order to obtain pre-financing payment, the Contractor must forward to the Contracting Authority the payment request with invoice, the performance guarantee in accordance with article 15 and evidence for purchase of materials in reference with General conditions 46.1.b

46.3(c)	When (i) the pre-financing requested is equal or below EUR 300 000 and (ii) the Contracting Authority does not require a financial guarantee following a risk assessment, by derogation from article 46.3(c) of the General Conditions no pre-financing guarantee is required.

46.8	Repayment of the pre-financing shall take the form of deductions based on monthly claims.

- The flat-rate pre-financing (maximum of 10 %) shall be repaid by means of deductions from instalments and, if necessary, the balance due to the Contractor. This repayment shall begin with the first instalment and be completed, at the very latest, by the time 80 % of the amount of the Contract has been paid.

Repayment shall be made in the same currency as the pre-financing.

The amount to be deducted from each instalment shall be calculated using the following formula:

R=Va×DVt×0.8

where:

R = the amount to be repaid

Va = the total amount of pre-financing

Vt = the initial contract amount

D = the amount of the instalment.

The result is rounded up to two decimal places.

- The pre-financing for plant, machinery and tools — and the pre-financing for other major prior outlays (20 % maximum) — shall be repaid by means of deductions from instalments and, if necessary, the balance due to the Contractor. Repayment shall begin with the first instalment and end, at the very latest, by the time 90 % of the amount of the Contract has been paid.

The amount to be deducted from each instalment shall be calculated using the following formula:

R=Va×DVt×0.9

Article 47	Retention monies

47.1	Not Applicable

Article 48	Price revision

The contract shall be at fixed prices. Price shall not be revised.

Article 49	Measurement

49.1	This is a unit-price contract.

49.1 i) No additions shall be made to the items in the Bill of Quantities except as a result of a modification in accordance with Article 37 of General Conditions.

Article 50	Interim payments

  - The  Contractor can submit an Interim Certificate to the Contracting Authority at the end of each month, in a form presented by the Contracting Authority. The Contractor shall issue an Interim Certificate only if the total amount of the Interim certificate is at amount not less than 10% of the Contract price. The Interim Certificates should be approved by the Supervisor prior submission to Contracting Authority and to include the items, as applicable, state in article 50.1 of the General Conditions.

Article 51	Final statement of account

51 Not applicable.

Article 59	Partial acceptance

  - The Supervisor may, at the request of the Contracting Authority and if the natures of the works so permits proceed with partial provisional acceptance, provided that the structures, parts of structures or sections of the works are completed and suited to the use as described in the contract.

59.2 In the cases of partial provisional acceptance referred to in Article 59.2 the defects liability period provided for in Article 62 shall run as from the date of such partial provisional acceptance

Article 60	Provisional acceptance

60.1	In complement to article 60.1 of the General Conditions, the “certificate of provisional acceptance” is according to the National legislation for the construction works of the Contracting Authority

Article 61	Defects liability

61.1	As stated in the glossary of terms in general annexes, the defects liability period is defined as the period stated in the contract immediately following the date of provisional acceptance, during which the Contractor is required to complete the works and to remedy defects or faults as instructed by the Supervisor. The rights and obligations of the parties with regard to this defects liability period are laid down in Article 61 of the General Conditions.

61.2	  The defects liability period shall be minimum 365 days. The defects liability period shall commence on the date of provisional acceptance.

Article 68	Dispute settlement

68.4	Any dispute arising out of or relating to this contract which cannot be settled otherwise shall be referred to the exclusive jurisdiction of Macedonian Administrative Court applying the national legislation of the Contracting Authority.

Article 72	Data Protection

Not applicable.

Article 73	Further additional clauses

Not applicable

* * *